## Slide 1: INVESTMENT DESIGN INNOVATION IN THE ENERGY SYSTEM
course for undergraduates of the II stage of higher education specialty 1-43.80.01 "Electricity and Electrical Engineering" full-time and part-time studies
STATE HIGHER PROFESSIONAL EDUCATION
BELARUSIAN-RUSSIAN UNIVERSITY
DEPARTMENT
ELECTRIC DRIVE AND AUTOMATION
OF INDUSTRIAL INSTALLATIONS
Mogilev
2020

## Slide 2: INVESTMENT DESIGN INNOVATION IN THE ENERGY SYSTEM
Tutorial 5. Investment design
5.1. Concept, goals, principles and types of investment projects
5.2. Stages of development and implementation of the investment project. Financing of design and survey works.

## Slide 3
5.1. Concept, goals, principles and types of investment projects
A project (from Latin projectus - thrown forward) is a technical material (drawings, calculations, layouts of newly created buildings, structures, machines, devices, and other products), a preliminary text of a document (contract), a plan, or a planned solution to a problem. It can be technical, if it contains technical solutions, technical indicators of a new product, object, etc. , and economic-a program of actions for the implementation of a specific socio-economic plan, for example, for the production and sale of new products, updating production, etc.
INVESTMENT DESIGN INNOVATION IN
THE ENERGY SYSTEM
Tutorial 5.
Investment design

## Slide 4
In management, it is a set of tools and actions of performers to develop and implement management decisions.
INVESTMENT DESIGN INNOVATION IN THE ENERGY SYSTEM
Tutorial 5.
Investment design
In management, it is a set of tools and actions of performers to develop and implement management decisions.
In investment design, the term "project" is more often used in the sense of actions, activities. Project development, or design, is one of the links in the implementation of capital investments that link science with production. The quality of technological justification and the level of design solutions largely determine the effectiveness of investments, the estimated cost of the investment object, and the timing of its implementation.
Investment design is the development of a set of technical and economic documentation (feasibility study, mock-UPS of future buildings and structures, working drawings, business plan, summary estimate of construction costs, etc.) necessary for the implementation of the project and its financing.
Domestic practice of development of construction projects, reconstruction of enterprises (workshops, sites) usually includes the following sections: General explanatory note, technical and economic part, master plan, technological part with a section on automation of production processes, labor organization and production management systems, construction part, construction organization, estimate documentation, housing and civil construction, etc.

## Slide 5
An investment project is understood as a complex of measures, documents and works, the financial result of which is a profit (income) or other significant result, and material-new or reconstructed fixed assets.
INVESTMENT DESIGN INNOVATION IN THE ENERGY SYSTEM
Tutorial 5.
Investment design
If the created objects or productions do not fit into the framework of a single project, an investment program is developed (the program for modernization of the Fixed Assets of state energy system, the energy efficiency program). In other words, an investment program is a complex of objects under construction or under reconstruction that are focused on solving a single task (program).
Each project in the course of implementation should pursue pre-defined goals. In economic theory, there is a classification of goals applicable to a particular investment project:
      Goals related to the growth of meeting the needs of the investor;
      Goals related to the optimization of the company's property position.
These goals can be presented in terms of value. They include:
          Profit maximization
          Sales growth
          Increase in turnover
          Minimization of current costs
          Reduction of investment costs, etc

## Slide 6
In addition, keep in mind that some of the goals of specific investment projects cannot be expressed in monetary terms. These include:
    Striving for prestige and fame
    Gaining a certain market segment
    Striving for independence
    Implementing social programs
    Improving the environmental situation, etc
Tutorial 5.
Investment design
    When deciding on investment, it is advisable to determine where it is more profitable to invest capital: in production, securities, purchase of goods for resale, real estate or currency.
INVESTMENT DESIGN INNOVATION IN THE ENERGY SYSTEM

## Slide 7
Recommendations for choosing the investment direction:
1. Capital investments with long payback periods should be financed with long-term borrowed funds
Tutorial 5.
Investment design
2. Investments with a significant degree of risk are recommended to be financed from their own funds (net profit and depreciation)
3. Need to choose those investments that provide the investor with the achievement of the maximum (marginal) profitability
4. Net profit from this investment of capital must exceed its value from placing funds on a Bank Deposit
5. Profitability of investment (profit/investment) should always be higher than the inflation index
6. Profitability of a particular investment project, taking into account the time factor (the timing cost of money), should always be greater than the profitability of alternative projects
INVESTMENT DESIGN INNOVATION IN THE ENERGY SYSTEM

## Slide 8
The methodical recommendation also suggest the use of a number of important principles in the development, analysis and examination of investment projects, the main of which are:
Tutorial 5.
Investment design
Using of the principle of alternativeness
Modeling of flows of products (services) and various resources (including cash) in the form of cash flows
Development and expertise of the project on a number of mandatory sections or aspects, such as technical, commercial, institutional, environmental, social, financial (micro-level) and economic (macro-level)
Using of internationally accepted criteria for evaluating the effectiveness of projects based on determining the effect by comparing the upcoming results and costs with a focus on achieving the required Rate of return on capital. Rate of return on capital (internal rate) is the Normalized value of the discount, at which the value of the reduced effects is equal to the reduced investment - in which the implementation of the project brings the return of investments made exactly by the end of the billing period) and other indicators and bringing the upcoming expenses and revenues to the conditions of their comparability, taking into account the theory of the value of money over time
Taking into account the uncertainty and risks associated with the project implementation
INVESTMENT DESIGN INNOVATION IN THE ENERGY SYSTEM

## Slide 9
The analysis of investment projects should be based on their classification.
Tutorial 5.
Investment design
From the point of view of investment project management, the classification can be presented on the following grounds:
- Amount of investment required
- Project implementation period
- Attitude to risk
- Project participant
- Type of cash flow generated by the project
- Type of relationship between projects
- Sign of implementation
The amount of investment required depends on the possibility of implementing the project by a certain group of participants and finding ways to Finance it. This criterion is also called the scale of the project. According to the amount of investment required, projects are divided into large (megaprojects), traditional and small. In domestic practice, there is no clear division of projects by scale, but it should be remembered that this classification is rather conditional and is related to the size of the companies themselves that make investments. For example, for a giant enterprise and a small enterprise, the criteria for classifying the analyzed project as large or small differ significantly.
INVESTMENT DESIGN INNOVATION IN THE ENERGY SYSTEM

## Slide 10
Projects can be implemented by time frame:
- Short
- Medium-term
- Long
Tutorial 5.
Investment design
Short-term projects require a short implementation period. The customer does this to gain time and maintain priority in the competitive struggle in the sales market. Long-term projects are usually capital-intensive investments (for example, in the construction and reconstruction of real estate).
According to the risk attitude criterion, investment projects can be divided into risk-free and risk-free. This division is essential for calculating their effectiveness and acceptability for potential investors. The least risky projects are those carried out under state orders; the most risky projects are those related to the creation of new production facilities and the development of new technologies.
If we talk about the project participants, the most important are the following:
- State enterprise
- Joint venture
- Foreign investor
Criteria such as the type of cash flow generated by the project, the type of relationship between projects, and the sign of implementation significantly affect the assessment of the effectiveness of investment projects.
INVESTMENT DESIGN INNOVATION IN THE ENERGY SYSTEM

## Slide 11
According to the type of cash flow generated by the project, there are projects with ordinary and non-ordinary cash flows.
Tutorial 5.
Investment design
Cash flow is the sum of non-monetary expenses and the company's net profit. The most important non-monetary expenses of the enterprise are depreciation charges.
A cash flow is called ordinary if it consists of an initial investment made at the same time or over several consecutive base periods, and subsequent cash inflows.
If cash inflows alternate in any sequence with outflows, the flow is called extraordinary.
According to the type of relationship between projects, there are independent, mutually exclusive, substitutive, and complementary (synergistic - breakthrough) projects. This classification is related to the comparison of two projects.
Two projects are called mutually exclusive if the profitability of the first one is reduced to zero if the other is accepted, and vice versa. Another name for such projects is alternative: they are designed to achieve the same goals, and it is impossible to simultaneously accept them and implement them profitably.
Two projects are considered independent if the acceptance or rejection of one of them does not affect the profitability of the other.
This division is important when choosing a particular evaluation criterion, since not all criteria are suitable for evaluating projects with extraordinary cash flows.
INVESTMENT DESIGN INNOVATION IN THE ENERGY SYSTEM

## Slide 12
Replacement projects are called when the profitability of one of them decreases (but does not disappear) when the other is adopted.
Tutorial 5.
Investment design
Some authors identify a number of additional classification factors that determine the features of investment projects:
- Intensity of investment - large investments with a short payback period or invested in stages with a long return period, etc.
- Method of financing - from own funds, credit, the state budget, etc.
- Local projects, the introduction of which does not have any significant impact on the relevant situation in the region and does not change the level and structure of prices on commodity markets
Two projects are called complementary (synergistic) if the adoption of one of them increases the profitability of the other.
INVESTMENT DESIGN INNOVATION IN THE ENERGY SYSTEM

## Slide 13
5.2. Stages of development and implementation of the investment project. Financing of design and survey works.
Design is the main stage at which the technical and economic indicators of the future enterprise are formed. Therefore, the quality of the project largely determines the effectiveness of investment.
Design organizations or other contractors (research firms, construction organizations) that have a license to perform design and estimate documentation carry out project development.
INVESTMENT DESIGN INNOVATION IN
THE ENERGY SYSTEM
Tutorial 5.
Investment design

## Slide 14
Tutorial 5.
Investment design
Before considering the stages of project implementation, choose the technology. Technology is understood as a sequence of actions aimed at obtaining a result, which may be the development of a feasibility study
of the project - design and estimate documentation; construction (reconstruction); installation of technological equipment and production of a pilot batch of products; production.
Project lifecycle - the period between the start of the project and its liquidation. During the life cycle, various types of work are carried out, which can be divided into two major blocks: the main project activity and project support.
The main project activity during the life cycle can be divided into four consecutive stages, each of which has its own goals and objectives.
Pre-investment:
      Research of sales markets for finished products and their segments
      Study of possible suppliers of equipment and technologies, as well as raw materials, materials and components
      Preparation of initial data necessary for performing financial and economic calculations of the project
      Determination of the project financing scheme
      Search for investors
      Report on investment opportunities and a summary of the feasibility of moving to the next phase
INVESTMENT DESIGN INNOVATION IN THE ENERGY SYSTEM

## Slide 15
Tutorial 5.
Investment design
The result of pre-investment research is the Feasibility study of the investment project. The feasibility study contains complete information that allows you to judge the feasibility and effectiveness of the
investment project (source data, basic engineering and design, technological, environmental and organizational solutions, estimates, calculation and analysis, and other indicators). Based on the feasibility study, the investor makes the final decision on the implementation of the project. In addition to the feasibility study for large objects, a business plan is being developed.
Investment: negotiations and conclusion of contracts; engineering and construction and technological design, construction, purchase of equipment; commissioning of the designed object; marketing; training of personnel; purchase of material resources and creation of their reserves. At the investment stage, design, construction, purchase and installation of equipment, and commissioning of the facility are carried out.
Operational: acceptance and launch of the project; production and sale of products; repair, modernization and replacement of equipment; development of production, improvement of products (innovation), performance of works on financial, economic and environmental improvement of the object.
INVESTMENT DESIGN INNOVATION IN THE ENERGY SYSTEM

## Slide 16
INVESTMENT DESIGN INNOVATION IN THE ENERGY SYSTEM
Tutorial 5.
Investment design
The operational stage provides for the operation of the constructed enterprise, as well as the implementation of works on its modernization and expansion, financial, economic and environmental improvement of production, and replacement of equipment.
Liquidation: termination of production activities; dismantling of equipment; sale and disposal of unused project funds; completion and termination of the project; liquidation or conservation of the object.
At the last, liquidation, stage, the object is liquidated or preserved. It should be borne in mind that individual investment projects require significant expenditures at this stage (for example, the conservation of a nuclear power plant). These costs should be taken into account when evaluating the effectiveness of the project.
Project support covers: organizational and economic; legal; personnel; financial; material and technical; commercial; information support.

## Slide 17
INVESTMENT DESIGN INNOVATION IN THE ENERGY SYSTEM
Tutorial 5.
Investment design
The development cycle of an investment project can also be represented as a sequence of three stages:
1. Formulation of the project idea.
At the first stage, the feasibility of the project is evaluated from the point of view of marketing, production, legal and other aspects. The initial information for this purpose is information about the project's macroeconomic environment, the expected market for products, technologies, tax conditions, and so on. The result of the first stage is a structured description of the project idea and a timeline for its implementation.
2. Assessment of the investment attractiveness of the project.
The second stage is crucial in most cases. This is where the effectiveness of investments is evaluated and the possible cost of capital raised is determined. The initial information for the second stage is the schedule of capital investments, sales volumes, current (production) costs, the need for working capital, and the discount rate. The results of this stage are most often presented in the form of tables and investment performance indicators.

## Slide 18
INVESTMENT DESIGN INNOVATION IN THE ENERGY SYSTEM
Tutorial 5.
Investment design
3. Select the project-financing scheme.
The last stage is associated with choosing the optimal project financing scheme
and evaluating the effectiveness of investments from the position of the project owner (holder).
To do this, it uses information about interest rates and repayment schedules of loans as well as the level of dividend payments, etc.
Development of design and estimate documentation can be carried out in one stage (working project) and in two (project, working documentation).
In one stage, objects are designed, the construction of which will be carried out according to standard and re-applied projects, as well as technically simple objects.
In two stages - large and technically complex objects, as well as new objects that have no analogues (when using undeveloped technology, manufacturing new complex technological equipment, complex architectural and construction solutions, under particularly difficult construction conditions).
Projects are usually made for the object as a whole. In cases where the construction period of enterprises and organizations exceeds two years, projects are developed first of all. Simultaneously with the construction of the first stage, the design of subsequent stages is underway, so that the design and estimate documentation is prepared before their construction begins.

## Slide 19
INVESTMENT DESIGN INNOVATION IN THE ENERGY SYSTEM
Tutorial 5.
Investment design
The composition of the working draft includes:
- Explanatory note with justification of design decisions, design capacity,
introducing questions of cooperation and specialization, the justification of transport activities on environmental protection, etc.;
- Technological solutions (descriptions, diagrams, drawings, calculations, equipment requirements, labor, material and energy resources, calculations and schemes of organization management using ACS; building solutions (description of the main architectural decisions, plans, sections and facades);
- Construction organization project (method of construction and installation works, calendar terms-year, quarter, month-development of capital investments and construction and installation works);
- Estimated documentation, based on which the cost of capital construction costs is determined.
In the case of two-stage design, after drawing up and approving the project, working documentation is developed. It includes working drawings, lists of construction and installation work volumes, calculations of material requirements, and equipment specifications. The working drawings specify the volume of SMR, the nomenclature of necessary materials and equipment.

## Slide 20
INVESTMENT DESIGN INNOVATION IN THE ENERGY SYSTEM
Tutorial 5.
Investment design
The following sources of funding for project work are used:
Budget allocations. These funds are used for:
    Development of standard and experimental design products, national regulatory documents on design and construction;
    Development of layout schemes for industrial areas and nodes, planning schemes and development of settlements;
    Design of enterprises that will be built at the expense of budget funds.
Funds from centralized funds of higher-level management bodies (ministries, associations, associations, unions). They Finance the development of project documentation of a departmental nature, for example, industry regulatory materials and price lists for the construction of buildings and structures are compiled.
Own funds of business entities, at the expense of which the development of project documentation for technical re-equipment and modernization of existing production facilities is carried out, documentation for major repairs of buildings and structures is compiled, etc.;
Bank credit. It is provided by banks to the General contractor to pay for project documentation and construction of facilities that are planned to be financed by Bank loans.

## Slide 21
INVESTMENT DESIGN INNOVATION IN THE ENERGY SYSTEM
Tutorial 5.
Investment design
Test
Investment design. Term.
Investment project goals
Recommendations for choosing the investment direction
Investment project classification as object of management
Lifecycle of an investment project. Stages of investment project lifecycle.
The development cycle of the investment project